Developer Task List

Sami · Developer

One-time site fixes · OKC landing page · Schema additions · Lead form pipeline

Cash House Buyers 4 You · MBT Property Group Inc. · Prepared May 2026

# Table of Contents

# Overview

Hey Sami — Jagger's running a 12-month SEO push and has a content VA (Flor) onboarding to handle ongoing publishing. The site is solid as you built it (pure HTML on Netlify + GitHub, clean workflow documented). This task list is the consolidation pass: things that need fixing now so the VA + GBP setup can succeed.

ESTIMATED TOTAL 8–12 hours of dev work, mostly straightforward find-and-replace + new page build + schema paste. None of this requires architectural changes — the existing static HTML structure stays exactly as you designed it.

Sections:

- Section 1 — Critical fixes (start with these)

- Section 2 — New page: oklahoma-city.html spec

- Section 3 — LocalBusiness JSON-LD schema (paste-ready per market)

- Section 4 — Nice-to-have improvements (lower priority)

- Section 5 — Lead form pipeline setup

- Section 6 — Handoff checklist

# 1. Critical Fixes — In Priority Order

## Fix 1 — Replace GSC + Bing Verification Tokens (15 min)

Every page has the literal placeholder text instead of real tokens. Site is unverified in Search Console — Jagger can't see queries, submit sitemaps, or request indexing.

Files to edit: index.html (homepage primarily — covers whole site)

Current state:

<meta name="google-site-verification" content="PASTE_GOOGLE_SEARCH_CONSOLE_TOKEN" />

<meta name="msvalidate.01" content="PASTE_BING_VERIFICATION_TOKEN" />

Action: Jagger will get the real tokens from search.google.com/search-console and bing.com/webmasters. Replace both. Commit.

## Fix 2 — Build oklahoma-city.html (2–3 hrs)

Full spec in Section 2. Clone tulsa.html as template — same structure, OKC-specific content, OKC tracked phone (405) 518-8292.

## Fix 3 — Fix "Oklahoma HB 3664" → "Oklahoma SB 1075" on tulsa.html (5 min)

The Tulsa page's FAQ references "Oklahoma HB 3664" — that bill doesn't exist. The actual law is SB 1075 (effective Nov 1, 2025).

Find: "Oklahoma House Bill 3664" and "HB 3664"

Replace with: "Oklahoma Senate Bill 1075" and "SB 1075" respectively

Also update the FAQ answer text. Suggested replacement:

"Yes. Oklahoma Senate Bill 1075 (effective November 1, 2025) requires real estate wholesalers to provide written disclosures before any agreement is signed, give homeowners a 48-hour cancellation window, hold earnest money in an Oklahoma FDIC-insured bank, and use a standardized cancellation notice from OREC. All of our Tulsa-area contracts are fully compliant with SB 1075."

## Fix 4 — Remove Seattle From the Site (15 min)

Cash House Buyers 4 You is no longer targeting Seattle. Remove all references.

Places to scrub:

- Homepage (index.html) — hero copy mentions "Atlanta, Tulsa, Tampa Bay, or Seattle." Remove "or Seattle."

- Christy Morgan testimonial — currently shows "Seattle, WA." Either remove the testimonial entirely or relabel her to another verified location.

- For-Investors form — "Seattle, WA" appears in the markets dropdown. Remove.

- article-template.html — Seattle is mentioned in the article ideas list (line ~127 in the HOW-TO docs). Update.

- Any other Seattle reference you find via grep.

## Fix 5 — Add OKC to Footer of Every Page (10 min)

Current footer lists only Atlanta, Tulsa, Hernando, Pasco. OKC is missing. Add a 5th link.

Find in every HTML file footer block:

<li><a href="tulsa.html">Tulsa, OK</a></li>

Add immediately after:

<li><a href="oklahoma-city.html">Oklahoma City, OK</a></li>

## Fix 6 — Fix Hernando Page Footer (2 min)

hernando-county.html footer currently reads "Tampa Bay" only in the brand block. Should match every other city page and list all 5 markets.

## Fix 7 — Add LocalBusiness JSON-LD Schema to All 5 City Pages (25 min)

Article schema is already in article-template.html — good. But the city pages (atlanta.html, tulsa.html, oklahoma-city.html [new], hernando-county.html, pasco-county.html) don't have any structured data. This is the single biggest Map Pack barrier.

Hand-paste the relevant JSON-LD <script> block from Section 3 below into the <head> of each city page, just before </head>.

## Fix 8 — Shorten Title Tags + Meta Descriptions (30 min)

Current titles + metas are getting truncated in SERPs (homepage title is 104 chars, should be <65). Update homepage and all 5 city pages.

Targets:

- Title tags: 55–65 characters, primary keyword front-loaded

- Meta descriptions: 150–155 characters, soft CTA at end

Suggested replacements:

| Page | New Title | New Meta Description |
| --- | --- | --- |
| index.html | Sell Your House Fast — Atlanta, Tulsa, OKC, Tampa Bay ¦ Cash Buyers 4 You | Fair cash offer in 24 hrs. Close in 10 days. 5 deal structures. BBB A+ since 2021. Atlanta · Tulsa · OKC · Tampa Bay. |
| atlanta.html | We Buy Houses Atlanta GA ¦ Cash, Seller Financing & Subject-To | Atlanta-based, BBB A+. Cash, seller financing, subject-to, novation. Probate · foreclosure · divorce. 100+ homes purchased. Call (470) 486-6600. |
| tulsa.html | We Buy Houses Tulsa OK ¦ Cash & Creative Deals ¦ BBB A+ | We buy Tulsa, Broken Arrow, Jenks, Bixby homes. Cash, seller financing, subject-to. SB 1075 compliant. BBB A+. Call (918) 948-6255. |
| oklahoma-city.html | We Buy Houses Oklahoma City ¦ Cash & Creative Deals OKC | We buy OKC, Edmond, Norman, Moore homes in any condition. 5 deal structures. BBB A+. SB 1075 compliant. Vet credit. Fair offer in 24 hrs. |
| hernando-county.html | We Buy Houses Hernando County FL ¦ Spring Hill, Brooksville | Spring Hill, Brooksville, Weeki Wachee cash buyer. BBB A+. Veteran $250 closing credit. Probate, hurricane damage welcome. (352) 722-5848. |
| pasco-county.html | We Buy Houses Pasco County FL ¦ New Port Richey, Wesley Chapel | New Port Richey, Wesley Chapel, Land O'Lakes cash buyer. BBB A+. Hurricane Helene/Milton damage welcome. Veteran $250. (727) 428-7440. |

## Fix 9 — Add /articles to Main Nav Across All Pages (20 min)

The 6 existing cornerstone articles aren't surfaced anywhere on the site. Crawlers and visitors can't easily find them.

Add to the <nav> block on every HTML file:

<li><a href="articles/">Seller Resources</a></li>

Or wherever fits the existing nav structure. Decide whether to call it "Blog," "Articles," "Seller Resources," or "Guides" — "Seller Resources" reads warmer.

## Fix 10 — Submit Sitemap to GSC (5 min, after Fix 1)

Once Jagger replaces the GSC verification token, log into search.google.com/search-console under his account and submit https://cashhousebuyers4you.com/sitemap.xml. One-time action.

# 2. New Page Spec — oklahoma-city.html

Clone tulsa.html as your starting template. The structure is identical; only the content changes. Save as oklahoma-city.html.

## 2.1 Header & Hero

- Phone number: (405) 518-8292 — dedicated Google Voice tracked OKC number, 405 area code (correct for OKC metro).

- H1: "Sell your house in Oklahoma City — with more options than just cash."

- Subhead: "Cash. Seller financing. Subject-to. Creative deals. We're a BBB A+ Accredited home buyer serving OKC and surrounding metro."

- Tagline above hero: "Oklahoma City, OK · Serving the Metro"

## 2.2 Market Reality Section

Mirror the Tulsa page's "Market reality check" tone. Key OKC-specific angles:

- Days on market have grown vs 2021–2022

- Many OKC homes bought 2020–2022 at peak prices with low-rate mortgages — subject-to deals solve underwater scenarios

- Tinker AFB military families relocating — fast close requirements

- Code violations on vacant properties in OKC neighborhoods

- Mention SB 1075 compliance positioning (same as Tulsa page)

## 2.3 "Why We're Different" Section

Same 4-card layout as Tulsa: Underwater on mortgage / Want monthly income / Need creative solution / Just want cash and done

## 2.4 Where We Buy

Neighborhoods to list:

- Oklahoma City

- Edmond

- Norman

- Moore

- Midwest City

- Yukon

- Mustang

- Bethany

- Del City

- The Village

- Bricktown

- Nichols Hills

## 2.5 Common Situations We Help OKC Sellers Solve

Same 6-card pattern as Tulsa. OKC-specific angles:

- Inherited property / probate (Oklahoma County)

- Facing foreclosure (Oklahoma County, Cleveland County)

- Tinker AFB military relocation (rapid close required)

- Tired landlord / Section 8 issues

- Underwater on 2021–2022 purchase (subject-to angle)

- Code violations on vacant property

## 2.6 FAQ Section

6 FAQ items, OKC-specific. Include:

- "How fast can you close on my OKC home?"

- "Are you compliant with Oklahoma SB 1075?" — answer: yes, full disclosures, 48-hr cancellation, OK FDIC earnest money. Same compliance pattern as Tulsa page.

- "My OKC home has foundation issues from the soil. Do you still buy?"

- "Which OKC-area communities do you serve?"

- "Do I need to clean out the house?"

- "Can you stop a foreclosure auction in time?"

## 2.7 Testimonial

Placeholder for now — Jagger will provide an OKC-specific testimonial later. Use a real OKC verified review when one's available. Don't make one up.

## 2.8 LocalBusiness JSON-LD Schema

Add the OKC schema block from Section 3 to the <head>.

## 2.9 Add to Sitemap

Per your HOW-TO-POST-ARTICLES.md Step 5, add to sitemap.xml:

<url><loc>https://cashhousebuyers4you.com/oklahoma-city</loc><lastmod>[today's date]</lastmod><changefreq>weekly</changefreq><priority>0.9</priority></url>

# 3. LocalBusiness JSON-LD Schema Per Market

Paste each block into the corresponding city page's <head>, just before the closing </head> tag. Copy verbatim — these are valid JSON-LD.

## 3.1 Atlanta — atlanta.html

<script type="application/ld+json">{  "@context": "https://schema.org",  "@type": "RealEstateAgent",  "name": "Cash House Buyers 4 You — Atlanta",  "url": "https://cashhousebuyers4you.com/atlanta",  "image": "https://cashhousebuyers4you.com/assets/og-image.png",  "logo": "https://cashhousebuyers4you.com/assets/logo.png",  "telephone": "+1-470-486-6600",  "priceRange": "$$",  "address": {    "@type": "PostalAddress",    "streetAddress": "3355 Lenox Road NE, Suite 750",    "addressLocality": "Atlanta",    "addressRegion": "GA",    "postalCode": "30326",    "addressCountry": "US"  },  "geo": {"@type":"GeoCoordinates","latitude":"33.8484","longitude":"-84.3625"},  "areaServed": [    {"@type":"AdministrativeArea","name":"Fulton County, GA"},    {"@type":"AdministrativeArea","name":"DeKalb County, GA"},    {"@type":"AdministrativeArea","name":"Cobb County, GA"},    {"@type":"AdministrativeArea","name":"Gwinnett County, GA"},    {"@type":"AdministrativeArea","name":"Henry County, GA"},    {"@type":"AdministrativeArea","name":"Clayton County, GA"},    {"@type":"AdministrativeArea","name":"Douglas County, GA"},    {"@type":"AdministrativeArea","name":"Forsyth County, GA"}  ],  "openingHoursSpecification": [    {"@type":"OpeningHoursSpecification","dayOfWeek":["Monday","Tuesday","Wednesday","Thursday","Friday"],"opens":"08:00","closes":"20:00"},    {"@type":"OpeningHoursSpecification","dayOfWeek":"Saturday","opens":"09:00","closes":"17:00"}  ],  "aggregateRating": {"@type":"AggregateRating","ratingValue":"5.0","reviewCount":"100","bestRating":"5"},  "sameAs": ["https://www.bbb.org/us/ga/atlanta/profile/real-estate/cash-house-buyers-4-you-0443-28190656"]}</script>

## 3.2 Tulsa — tulsa.html

Same template, swap these fields:

- "name": "Cash House Buyers 4 You — Tulsa"

- "url": "https://cashhousebuyers4you.com/tulsa"

- "telephone": "+1-918-948-6255"

- Remove the address + geo blocks (SAB — no public address)

- Add: "@type":"LocalBusiness" (since no address)

- areaServed: Tulsa County, Wagoner County, Rogers County, Creek County, Osage County, Mayes County, Okmulgee County

## 3.3 OKC — oklahoma-city.html

Same template. Fields to swap:

- "name": "Cash House Buyers 4 You — Oklahoma City"

- "url": "https://cashhousebuyers4you.com/oklahoma-city"

- "telephone": "+1-405-518-8292"

- areaServed: Oklahoma County, Cleveland County, Canadian County, Logan County, Grady County, McClain County, Pottawatomie County

## 3.4 Hernando — hernando-county.html

- "name": "Cash House Buyers 4 You — Hernando County"

- "url": "https://cashhousebuyers4you.com/hernando-county"

- "telephone": "+1-352-722-5848"

- areaServed: Hernando County, FL only

## 3.5 Pasco — pasco-county.html

- "name": "Cash House Buyers 4 You — Pasco County"

- "url": "https://cashhousebuyers4you.com/pasco-county"

- "telephone": "+1-727-428-7440"

- areaServed: Pasco County, FL only

# 4. Nice-to-Have Improvements (Lower Priority)

## 4.1 Embed Google Maps on Each City Page

Google considers an embedded Map a positive local relevance signal. For Atlanta, embed a Map of the actual office. For Tulsa/OKC/Hernando/Pasco, embed a Map of the county outline.

Standard Google Maps embed iframe — generate at maps.google.com → Share → Embed a map.

## 4.2 Add Google Reviews Widget

Trustindex (free tier) or Elfsight (~$5/mo) — generate a JS snippet, paste into each city page just before </body>. Auto-pulls Google reviews into a styled widget. Critical for Map Pack reinforcement.

## 4.3 Add Hidden Source URL Field to Lead Forms

So when a lead converts via /atlanta vs /tulsa we know which page sourced them. In each lead form, add:

<input type="hidden" name="source-url" value="" id="source-url" />

<script>document.getElementById('source-url').value = window.location.href;</script>

## 4.4 Add Optional "Situation" Dropdown to Forms

Helps Jagger triage incoming leads. Options: Probate / Inherited · Foreclosure · Divorce · Tired Landlord · Hurricane/Storm Damage · Moving Out of State · Other · I'd rather not say. Make optional (not required).

## 4.5 Sticky Tap-to-Call Bottom of Articles (Mobile)

Article pages have a header phone but no in-article tap-to-call. Sellers in urgency-driven situations (foreclosure) convert 2–3× higher on phone than form. Add a sticky bottom-of-screen tap-to-call button on mobile only — visible after scroll past hero.

## 4.6 Move Trust Signals Above the Fold on City Pages

BBB A+ badge + Google star rating + review count currently appear lower on city pages. Move just below the H1 in the hero section. Small visual change, real CRO lift.

# 5. Lead Form Pipeline (One-Time Setup)

Site already uses Netlify Forms — confirmed by the form action='/thank-you' POST + name attribute pattern on the homepage. Submissions are auto-captured at app.netlify.com → site → Forms tab.

## 5.1 What's Already Working

- Forms are tagged correctly with name attribute

- Submissions land in Netlify dashboard

- Redirect to /thank-you on submit

## 5.2 What to Add

- Add hidden source URL field to every form (see Section 4.3) so Jagger can attribute leads to specific pages.

- Add optional Situation dropdown (Section 4.4) for triage.

- Configure Netlify form notifications: Site Settings → Forms → Form Notifications → add email + optional Slack webhook so Jagger gets pinged on every new submission.

- Help Jagger set up a Zapier zap that triggers on new Netlify form submissions and writes a row to a Google Sheet with timestamp, name, phone, address, source URL, situation. Free Zapier tier covers 100/mo.

# 6. Handoff Checklist

Once these fixes are complete, ping Jagger that you're done. Confirm each item below:

- ☐ GSC verification token replaced on index.html (Jagger provides token)

- ☐ Bing verification token replaced on index.html (Jagger provides token)

- ☐ oklahoma-city.html built, committed, live (verify it loads at /oklahoma-city)

- ☐ SB 1075 reference fixed on tulsa.html (verify in browser)

- ☐ Seattle removed from homepage, footer, investor form, article template ideas list

- ☐ OKC added to footer of every HTML file (grep for footer-col 'Where We Buy' across repo)

- ☐ Hernando page footer fixed to match other city pages

- ☐ LocalBusiness JSON-LD added to all 5 city page heads

- ☐ Title tags + meta descriptions shortened on index, atlanta, tulsa, oklahoma-city, hernando-county, pasco-county

- ☐ /articles or /seller-resources nav link added to all pages

- ☐ Sitemap.xml updated with oklahoma-city.html URL

- ☐ Sitemap.xml submitted to GSC (after Jagger verifies token)

- ☐ Netlify form notifications configured + Zapier zap to Google Sheet wired up

## Optional Polish (after Jagger reviews)

- ☐ Google Maps embedded on each city page

- ☐ Google Reviews widget on each city page

- ☐ Hidden source-url field on forms

- ☐ Situation dropdown on forms

- ☐ Sticky mobile tap-to-call on article pages

- ☐ Trust signals moved above fold on city pages

# 7. Additional Polish Items

Five smaller items to address while you're in the codebase. None are critical-path but each one helps.

## 7.1 Canonical Link Tags

Add to every page's <head> for SEO hygiene:

<link rel="canonical" href="https://cashhousebuyers4you.com/[page-slug]" />

Prevents duplicate-content issues from any www / non-www / trailing-slash variations Google might encounter.

## 7.2 Organization JSON-LD on Homepage

In addition to the LocalBusiness schemas on city pages, the homepage should have an Organization schema. Paste in index.html <head>:

<script type="application/ld+json">

{

"@context": "https://schema.org",

"@type": "Organization",

"name": "Cash House Buyers 4 You",

"legalName": "MBT Property Group Inc.",

"url": "https://cashhousebuyers4you.com",

"logo": "https://cashhousebuyers4you.com/assets/logo.png",

"foundingDate": "2019",

"description": "Real estate buyer offering cash, seller financing, subject-to, novation, and wholesale to sellers in Atlanta, Tulsa, OKC, Hernando County, and Pasco County.",

"sameAs": [

"https://www.bbb.org/us/ga/atlanta/profile/real-estate/cash-house-buyers-4-you-0443-28190656",

"https://www.facebook.com/cashhousebuyers4you/",

"https://www.linkedin.com/company/cash-house-buyers-4-you"

],

"contactPoint": {

"@type": "ContactPoint",

"telephone": "+1-866-883-3769",

"contactType": "Customer Service"

}

}

</script>

## 7.3 Per-City Open Graph Images

Currently all pages share /assets/og-image.png. Create 5 unique OG images (one per market) so social shares look market-specific:

- og-atlanta.png — Atlanta skyline or Lenox office

- og-tulsa.png — Tulsa neighborhood imagery

- og-oklahoma-city.png — OKC imagery

- og-hernando.png — Spring Hill / Brooksville

- og-pasco.png — New Port Richey / Wesley Chapel

Dimensions: 1200×630px. Update each city page's <meta property="og:image" /> to reference its own image.

## 7.4 robots.txt Review

Confirm robots.txt isn't blocking anything important. It should look something like:

User-agent: *

Allow: /

Sitemap: https://cashhousebuyers4you.com/sitemap.xml

If anything else is present (Disallow rules), confirm with Jagger before removing — but typically a content site like this has no Disallow rules.

## 7.5 Netlify Canonical Redirect (Settings, not Code)

In Netlify dashboard → Site configuration → Domain management:

- Confirm "Force HTTPS" is enabled (probably already)

- Set primary domain to either www.cashhousebuyers4you.com or cashhousebuyers4you.com (not both). The non-primary auto-redirects.

- Confirm a 301 redirect exists from the non-primary to the primary.

Netlify handles all of this by default once you set a primary domain — just verify.

Once handed off, you're done — Flor (the VA) handles all ongoing publishing. She follows your HOW-TO-POST-ARTICLES.md workflow.